**Max5992A Evaluation Kit# (NQ84)**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | Rev | Action Item | Initial |
| **03/15/12** | **P1** | Assign project to Budz. Official IOS sent | **E.C.** |
| **03/20/12** | P1 | Release of schematic for review | **E.A.** |
| **03/27/12** | P1 | Release of placement for review | **E.A.** |
| **04/10/12** | P1 | **Release of layout for review** | **E.A** |
| **04/30/12** | **P1** | **Release for DRC review** | **E.A** |
| **05/01/12** | **P1** | **Tapeout** | **E.A** |
| **05/01/12** | **P1** | **Erik reminders for next revision** | **E.C.** |
| **09/05/12** | **P2** | **P2 revision assignment** | **E.C.** |
| **09/06/12** | **P2** | **Release for layout** | **E.A.** |
| **10/18/12** | **P2** | **Release for DRC review** | **E.A.** |
| **10/24/12** | **P2** | **Approval for EVKIT and Tapeout** | **E.A.** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |